# TraceHub Sprint 8

Multi-Tenancy & Self-Service Onboarding

| Version: | 1.0 |
| --- | --- |
| Date: | January 2026 |
| Author: | Shola (CEO, VIBOTAJ) |
| Sprint Duration: | 2 weeks |
| Priority: | CRITICAL — Blocking customer onboarding |

# 1. Executive Summary

TraceHub has received positive feedback from customers who are eager to use the platform for daily operations. However, the current single-tenant architecture blocks onboarding of additional customers. This sprint focuses on implementing multi-tenancy with organization isolation and self-service registration to enable scalable customer onboarding.

# 2. Objective

Transform TraceHub from a single-tenant system to a multi-tenant platform where multiple organizations (buyers, suppliers, logistics agents) can securely operate with complete data isolation, self-service registration, and role-based access within their respective organizations.

# 3. Current State Analysis

## 3.1 What We Have (Sprints 1-7)

- 6 user roles defined: Admin, Compliance, Logistics Agent, Buyer, Supplier, Viewer

- JWT authentication with bcrypt password hashing

- Permission-based API endpoints

- Document lifecycle workflow with AI classification

- Container tracking via JSONCargo API

- Audit logging infrastructure

## 3.2 Critical Gap

No organization/tenant isolation exists. All users see all shipments. Members of Company A can currently view orders belonging to Company B. This is the primary blocker preventing customer onboarding.

# 4. Detailed Requirements

## 4.1 Multi-Tenancy Data Model

Database Schema Changes:

- Create Organizations table: id, name, type (BUYER/SUPPLIER/LOGISTICS_AGENT/VIBOTAJ), created_at, settings (JSON)

- Add organization_id foreign key to: Users, Shipments, Documents, Products, Parties

- Create OrganizationMembership table for users belonging to multiple organizations

- Implement row-level security (RLS) policies in PostgreSQL

## 4.2 Organization Types & Permissions Matrix

| Org Type | Can View | Can Create/Edit | Special Access |
| --- | --- | --- | --- |
| VIBOTAJ | All shipments across all orgs | All entities | User management, system config |
| BUYER | Own orders & assigned shipments | Purchase orders, comments | Document download, compliance actions |
| SUPPLIER | Assigned shipments only | Product listings, document uploads | Order status updates |
| LOGISTICS | Assigned shipments | Shipping docs, tracking updates | Compliance cert uploads |

## 4.3 Self-Service Registration Flow

Invitation-Based Onboarding:

- VIBOTAJ Admin generates unique invitation link for new organization

- Link contains: organization type, expiry (7 days), single-use token

- Recipient clicks link → Registration form (org name, admin email, password)

- Email verification sent → Account activated

- Org admin can then invite their own team members

## 4.4 Intra-Organization Role Hierarchy

Within each organization, users can have these roles:

| Role | Permissions Within Organization |
| --- | --- |
| Org Admin | Full access to org data, invite/manage team members, manage org settings |
| Org Manager | View/edit all org shipments and documents, cannot manage users |
| Org Member | View org shipments, limited edit based on org type permissions |
| Org Viewer | Read-only access to org shipments and documents |

# 5. User Journey Specifications

## 5.1 Buyer User Journey

Login & Dashboard:

- Login → Redirect to Buyer Dashboard

- Dashboard shows: Active orders, pending deliveries, documents awaiting review, compliance status

- Quick actions: View order history, download documents, track shipments

Key Actions:

- View all orders placed with VIBOTAJ (filtered to their organization)

- Track shipment status with real-time container tracking

- Download compliance documents (certificates, invoices, BOL)

- Review and approve/request changes to documents

- View payment status and terms

## 5.2 Supplier User Journey

Login & Dashboard:

- Login → Redirect to Supplier Dashboard

- Dashboard shows: Pending orders to fulfill, products requiring updates, document upload queue

- Quick actions: Upload documents, update product listings, view order details

Key Actions:

- Manage product catalog (prices, availability, specifications)

- Receive and acknowledge purchase orders

- Upload required documents (certificates of origin, quality certs)

- Update order status (processing, ready for pickup)

## 5.3 Logistics Agent (Forwarder) User Journey

Login & Dashboard:

- Login → Redirect to Logistics Dashboard

- Dashboard shows: Active shipments, pending document uploads, compliance checklist status

- Quick actions: Update tracking, upload docs, view compliance requirements

Key Actions:

- Create and manage shipments

- Upload shipping documents (BOL, packing list, certificates)

- Update tracking information and delivery status

- View and address compliance requirements per shipment

- Coordinate container scheduling with shipping lines

## 5.4 VIBOTAJ Admin User Journey

Full System Access:

- View all shipments across all organizations

- Create/edit any shipment or document

- Generate invitation links for new organizations

- Manage user accounts and permissions

- Access compliance dashboard and AI document classification

- View audit logs across all organizations

- Link historical orders to customer accounts

# 6. Technical Implementation Requirements

## 6.1 API Changes

- All data endpoints must filter by organization_id from JWT token

- New endpoints: /api/organizations, /api/invitations, /api/organization-members

- Update JWT payload to include: organization_id, organization_type, org_role

- Implement middleware for organization-based access control

## 6.2 Frontend Changes

- Role-based dashboard routing (Buyer/Supplier/Logistics/Admin dashboards)

- Organization context in navigation header

- Invitation acceptance flow and registration forms

- Team member management UI for org admins

## 6.3 Database Migration Strategy

- Create VIBOTAJ as default organization (ID: 1)

- Migrate existing users to VIBOTAJ organization

- Migrate existing shipments/documents to VIBOTAJ organization

- Add NOT NULL constraint on organization_id after migration

# 7. Acceptance Criteria

- User from Organization A cannot see any shipments belonging to Organization B

- VIBOTAJ Admin can generate invitation link that expires after 7 days

- New user can register via invitation link without admin manual creation

- Organization admin can invite team members with specific roles

- Historical shipments are correctly linked to buyer accounts after migration

- All audit logs include organization_id for traceability

- Role-based dashboards display correctly for each organization type

- API returns 403 Forbidden when accessing data from another organization

# 8. Sprint Deliverables

## 8.1 Proof of Concept (Week 1)

- Organizations table created with VIBOTAJ as seed data

- organization_id added to Users, Shipments tables

- API filtering by organization_id working for /api/shipments

- Demo: Two test organizations cannot see each other's shipments

## 8.2 Full Implementation (Week 2)

- Invitation system fully functional

- Self-service registration flow complete

- Role-based dashboards implemented

- Team member management UI

- Data migration completed for existing records

- Documentation updated

# 9. Success Metrics

| Metric | Target |
| --- | --- |
| Data isolation verified | 100% (zero cross-org data leaks) |
| User registration time | < 5 minutes via self-service |
| Organizations onboarded post-sprint | ≥ 2 (HAGES, Witatrade) |
| Historical orders linked | 100% of 2024-2025 shipments |

# 10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Data migration errors | Historical data orphaned | Backup before migration, rollback script |
| Performance degradation | Slow queries with org filtering | Index on organization_id columns |
| Security vulnerability | Cross-org data access | Row-level security + penetration testing |

# 11. Approval

| Prepared By: | Shola (CEO) | Date: _______________ |
| --- | --- | --- |
| Reviewed By: | Development Architect | Date: _______________ |
| Approved By: | Bolaji Jibodu (COO) | Date: _______________ |